TASMail — Modern UI Traceability + E2E Report

themes/shadcn-prototype → backend, walked as noreply@techatscale.io
2026-05-14 13:09 UTC — Re-run after TMAIL-229 (full backend wiring)

# 1. Executive summary

TMAIL-240 is the second pass of the modern-UI traceability after closing epic TMAIL-229 (Modern UI completeness). Every feature component is now wired to the live Rust/Axum backend at https://mail.techatscale.io — AdminDashboard, CalendarView, ComposeModal save-draft, and the Email* screens all hit real /api/* endpoints backed by PostgreSQL and the noreply@techatscale.io IMAP/SMTP mailbox at swmail.techatscale.io.

| Alt-UI api client modules | 8 (auth, folders, messages, scheduled, admin-users, admin-domains, quota, calendar) |
| --- | --- |
| Alt-UI api calls extracted | 27 (25 matched a router.rs route — 92 %) |
| Unmatched calls | 2 (regex artefact only — see §4) |
| Feature components wired to backend | 5 of 6 — every interactive screen |
| Feature components on mock data | 0 (zero — all promoted in TMAIL-229) |
| E2E walk-through | PASS — 11 captures (compose+draft, calendar create, admin gate, classic ↔ modern hops) |
| Backend bugs found and fixed | 2 (calendar event_status ENUM mismatch; apiClient JSON parse of empty 201 body) |
| Vitest baseline | 1118/1118 passing (3 new client.test.ts cases for empty-body branch) |

# 2. Headline findings

Every alt-UI feature component now reads + writes against the live PostgreSQL-backed Rust backend. AdminDashboard ships a JWT-gated mailboxes+domains+quota dashboard. CalendarView creates/lists/cancels real events against /api/calendar/events. ComposeModal Save Draft appends a draft to the Drafts folder via /api/drafts. EmailClient/EmailReader render IMAP-sourced messages.

All 27 api calls extracted from the alt-UI's api/* modules cross-reference cleanly to router.rs handlers. The 2 'unmatched' calls are a regex artefact — both use nested template literal interpolation (`/calendar/events${query ? `?…` : ''}`) which the static extractor truncates at the inner backtick. Runtime paths /api/calendar/events and /api/messages/scheduled both match.

Two real bugs were uncovered by the E2E run and fixed in this pass. (1) calendar_events.status was a Postgres ENUM (event_status) but the Rust model decoded it as String, causing every read/write to 500 with sqlx ColumnDecode. Migration 065 widens the column to TEXT + CHECK, matching the pattern of 061 (push_platform) and 063 (bulk_import_status). (2) Backend handlers like POST /api/drafts return 201 + empty body; the apiClient's response.json() threw 'JSON.parse: unexpected end of data line 1 col 1'. Both classic and alt-UI clients now read the body as text first and only JSON-parse non-empty payloads. Three new client.test.ts cases lock in the behaviour.

Empty-state UX is now correct everywhere. The sidebar no longer falls back to mock folder data when the prop is undefined — it just renders an empty list until /api/folders resolves. AdminDashboard shows admin-only fallback content for non-admin users. CalendarView renders 'No events on this day' and an inline Add Event button.

Sidebar identity footer now derives from the JWT (decodeAccessClaims) instead of the hardcoded me@mydomain.com / Personal Account mock. Initials are computed from the username; admin badge appears when claims.is_admin is true.

mockData.ts is archived. Email and Folder types now live in themes/shadcn-prototype/src/types/ui.ts; every consumer imports from there. No production code references mocks any more.

# 3. Traceability matrix

Per alt-UI client module: every apiClient / fetch call site, the backend handler it resolves to, and the component(s) that import the client.

## admin-domains.ts

themes/shadcn-prototype/src/api/admin-domains.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/admin/domains | admin::domains::list_domains | ✓ matched |
| POST | /api/admin/domains | admin::domains::create_domain | ✓ matched |
| DELETE | /api/admin/domains/${id} | admin::domains::delete_domain | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/admin/AdminDashboard.tsx

## admin-users.ts

themes/shadcn-prototype/src/api/admin-users.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/admin/users | admin::users::list_users | ✓ matched |
| POST | /api/admin/users | admin::users::create_user | ✓ matched |
| DELETE | /api/admin/users/${id} | admin::users::delete_user | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/admin/AdminDashboard.tsx

## auth.ts

themes/shadcn-prototype/src/api/auth.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| POST | /api/auth/login | auth::login | ✓ matched |
| POST | /api/auth/signup | auth::signup | ✓ matched |
| POST | /api/auth/logout | auth::logout | ✓ matched |

Consumed by: (no static consumer)

## calendar.ts

themes/shadcn-prototype/src/api/calendar.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/calendar/events${query ? | — | ✗ unmatched |
| POST | /api/calendar/events | calendar::create_event | ✓ matched |
| GET | /api/calendar/events/${id} | calendar::get_event | ✓ matched |
| DELETE | /api/calendar/events/${id} | calendar::cancel_event | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/calendar/CalendarView.tsx

## folders.ts

themes/shadcn-prototype/src/api/folders.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/folders | folders::list_folders | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/email/EmailClient.tsx

## messages.ts

themes/shadcn-prototype/src/api/messages.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/folders/${encodeURIComponent(folder)}/messages?page=${page}&page_size=${pageSize} | messages::list_messages | ✓ matched |
| GET | /api/folders/${encodeURIComponent(folder)}/messages/${uid} | messages::get_message | ✓ matched |
| POST | /api/messages/send | messages::send_message | ✓ matched |
| GET | /api/search?${params.toString()} | messages::search_messages | ✓ matched |
| DELETE | /api/folders/${encodeURIComponent(folder)}/messages/${uid} | messages::delete_message | ✓ matched |
| POST | /api/folders/${encodeURIComponent(folder)}/messages/${uid}/move | messages::move_message | ✓ matched |
| POST | /api/folders/${encodeURIComponent(folder)}/messages/${uid}/flag | messages::flag_message | ✓ matched |
| POST | /api/drafts | messages::save_draft | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/email/ComposeModal.tsx, themes/shadcn-prototype/src/features/email/EmailClient.tsx, themes/shadcn-prototype/src/features/email/EmailReader.tsx

## quota.ts

themes/shadcn-prototype/src/api/quota.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| GET | /api/quota | quota::get_quota | ✓ matched |
| POST | /api/quota/sync | quota::sync_quota | ✓ matched |

Consumed by: themes/shadcn-prototype/src/features/admin/AdminDashboard.tsx

## scheduled.ts

themes/shadcn-prototype/src/api/scheduled.ts

| Method | Path | Backend handler | Status |
| --- | --- | --- | --- |
| POST | /api/messages/schedule | scheduled::schedule_send | ✓ matched |
| POST | /api/messages/cancel/${cancelToken} | scheduled::cancel_scheduled | ✓ matched |
| GET | /api/messages/scheduled${status ? | — | ✗ unmatched |

Consumed by: themes/shadcn-prototype/src/features/email/ComposeModal.tsx

# 4. Component classification

Each alt-UI feature component, classified as wired (real apiClient calls), mock (still imports value-level mockData), or self-contained (neither). After TMAIL-229, all interactive surfaces are wired.

| Component | Status | API imports | Notes |
| --- | --- | --- | --- |
| features/admin/AdminDashboard.tsx | ✓ wired | admin-domains, admin-users, quota |  |
| features/calendar/CalendarView.tsx | ✓ wired | calendar |  |
| features/email/ComposeModal.tsx | ✓ wired | messages, scheduled |  |
| features/email/EmailClient.tsx | ✓ wired | folders, messages |  |
| features/email/EmailList.tsx | — presentational | — | presentational; parent owns data |
| features/email/EmailReader.tsx | ✓ wired | messages |  |

Note on the two 'unmatched' calls: scheduledApi.listScheduled uses `/messages/scheduled${status ? `?status=${status}` : ''}` and listEvents uses `/calendar/events${query ? `?${query}` : ''}`. The static extractor's regex truncates at the inner backtick, so the reported path looks like `/api/messages/scheduled${status ?`. Runtime paths are /api/messages/scheduled and /api/calendar/events; both DO match router.rs. No code change required.

# 5. E2E walk-through (signed in as noreply@techatscale.io)

Captured by frontend/e2e/specs/modern-ui-noreply-walkthrough.spec.ts. The spec deletes the noreply mailbox, signs up fresh, attaches the live swmail IMAP/SMTP configs, opens the classic /app dashboard, hops into /modern/, walks the entire alt-UI surface, validates POST /api/drafts round-trips a Drafts row, validates POST /api/calendar/events round-trips into the calendar table, and finally pops back to classic via the ← Classic link.

### 01-classic-app-loaded.png

Classic dashboard after BYOK config — INBOX from swmail.techatscale.io is the source of truth.

### 02-alt-ui-after-hop.png

After clicking the wand-icon TopBar switcher; alt-UI bundle takes over at /modern/index.html.

### 03-inbox-rendered.png

Alt-UI INBOX showing all 5 real swmail folders (Deleted Items, Drafts, INBOX 928, Junk Mail, Sent Items) + Calendar entry. Sidebar footer shows the real signed-in user from the JWT.

### 04-message-opened.png

EmailReader hydrated for the first message — full body, real sender, date, attachments. Reader fetches /api/folders/{folder}/messages/{uid}.

### 05-other-folder.png

Folder switch via sidebar click — message list re-queries with the new folder.

### 06-compose-filled.png

ComposeModal with To / Subject / body filled. Send is wired to scheduledApi.scheduleSend; Save Draft is wired to POST /api/drafts.

### 06b-draft-saved.png

After clicking Save Draft, the spec verifies a new row exists in /api/folders/Drafts/messages — proves the round-trip to PostgreSQL + Dovecot completed.

### 07-admin-route.png

AdminDashboard for a non-admin user shows the admin-only gate (mirrors classic RequireAdmin pattern). For admin users it shows live /api/admin/users + /api/admin/domains + /api/quota data — no mocks.

### 08-calendar-route.png

CalendarView loaded with /api/calendar/events?start=&end= scoped to ±1 month around today. Real events render with stable-per-id colours.

### 08b-calendar-event-created.png

After clicking New Event, fill, Save — the spec verifies the event reaches /api/calendar/events on a follow-up GET. Caught + fixed the calendar event_status ENUM bug (migration 065).

### 09-back-to-classic.png

Classic SPA after clicking the alt-UI's ← Classic link. Round-trip between bundles confirmed working.

# 6. Issues found + fixes during this pass

### Calendar event_status ENUM ↔ Rust String mismatch (500 on all calendar IO)

Symptom: sqlx ColumnDecode: 'mismatched types; Rust type alloc::string::String (as SQL type TEXT) is not compatible with SQL type event_status'. Every GET and POST of /api/calendar/events returned 500. Migration 026 had created the column as a Postgres ENUM but models/calendar_event.rs::CalendarEvent declares status: String, so the type-checked decode failed.

Fix: Migration 065_calendar_event_status_to_text.sql widens the column to TEXT + CHECK ('tentative' | 'confirmed' | 'cancelled'), matching the established pattern of migration 061 (push_platform) and 063 (bulk_import_status). The Rust model decodes cleanly now; API contract unchanged.

### apiClient JSON.parse failure on empty 201/200 bodies (Save Draft, Quota Sync, etc.)

Symptom: Handlers like POST /api/drafts return 201 CREATED with no body, but the apiClient only special-cased status 204. response.json() on an empty body throws 'JSON.parse: unexpected end of data line 1 col 1', which surfaces in the UI as a red banner under the Compose body. Bug existed in both frontend/src/api/client.ts and themes/shadcn-prototype/src/api/client.ts.

Fix: Both clients now read the body via response.text() and only JSON-parse when the text is non-empty. Refresh-retry branch fixed in the same shape. Three new vitest cases (204, 201-empty, 200-json) lock the behaviour in. Vitest baseline 1118/1118 → 1121/1121.

### Sidebar folder render race (carried fix from TMAIL-228)

Symptom: Sidebar's useState(foldersProp ?? mockFolders) captured the empty array on first render; pruned the mock fallback entirely.

Fix: Sidebar now derives folders directly from foldersProp ?? []. Empty list until /api/folders resolves — no flash of mock content.

### Identity footer hardcoded as me@mydomain.com

Symptom: The sidebar's bottom-left footer showed me@mydomain.com / Personal Account regardless of who was signed in.

Fix: Added themes/shadcn-prototype/src/lib/jwt.ts (mirrors classic's RequireAdmin decoder). Sidebar footer now shows real claims.username and the is_admin badge.

# 7. Recommendations / follow-ups

| Consider widening any remaining Postgres ENUMs that sqlx::String decodes | We've now fixed three of these (push_platform, bulk_import_status, event_status). Worth a one-off audit query: SELECT typname FROM pg_type WHERE typcategory='E' to see if any other ENUMs are still in play, and cross-checking against Rust model decoders. |
| --- | --- |
| Promote the alt-UI Email* screens into the production frontend/ | If the modern theme proves popular, the wired EmailClient/Reader/ComposeModal could replace the inline-styled production versions. That would consolidate the duplicated api/ clients and let Vite ship one bundle again. |
| Wire AdminDashboard bulk import + edit-quota | The mailbox table currently supports Add + Delete. The classic SPA's UsersManager also has bulk CSV import (POST /admin/users/bulk-import) and per-row quota edits — could be brought forward for parity. |
| Calendar attendees + RSVP in alt-UI | CalendarView's New Event modal only sends title/description/location/start/end. Attendees, RSVP, and ICS download are available in /api/calendar/events but not yet surfaced in the alt-UI form. |
| Drafts editing round-trip | Save Draft works. Opening a draft from the Drafts folder back into ComposeModal for further editing is the natural next step (today the draft just appears in the list). |